# Project Proposal

Project: Customer self-service portal

Sponsor: Operations Director

Date: 29 October 2026

# 1. Problem

Support handles about 1,200 requests a month that customers could resolve themselves, such as invoice copies and address changes.

# 2. Goals

- Cut routine support requests by 40% within six months.

- Give customers 24/7 access to invoices and orders.

# 3. Scope

| In scope | Out of scope |
| --- | --- |
| Invoice and order history | Payments |
| Profile and address changes | Mobile app |
| Support ticket tracking | Live chat |

# 4. Timeline and budget

| Phase | Duration | Budget (USD) |
| --- | --- | --- |
| Discovery | 3 weeks | 12,000 |
| Build | 10 weeks | 68,000 |
| Launch and support | 3 weeks | 10,000 |

# 5. Risks

- Legacy billing data may need cleaning before import.

- Adoption depends on clear customer communication.